## Slide 1: OutSystems re:Stack Engagement Walkthrough
January 2023

## Slide 2: Our Role at OutSystems
We are here to…
Solutioning
Enablement
Solve the key problem of customer enablement on cloud
Implement scalability and standardization in process and technology
Advocate for design with customer experience in mind
Provide a transparent lens into day-to-day operations
Identify opportunities to improve capabilities
Navigate a path forward on OutSystems’ Cloud Journey
Guidance
Increase responsiveness to OutSystems’ customers
Enhance technology resources available to customer-facing teams
Remove roadblocks for improving delivery time-to-value
We are not here to…
Enact unnecessary disruption
Deconstruct the OutSystems “secret sauce”
Approach problems with a heavy hand
Replace homegrown expertise or product knowledge
Treat all customers as identical
Reinvent the wheel
A perspective on our purpose and mission as part of the re:Stack Program engagement
Impede non-program efforts of our stakeholder groups
Cast blame for organizational challenges and delivery shortcomings
Dictate an untailored, one-size-fits-all approach

## Slide 3: Background & Objectives
Seeking to improve customer enablement processes, Deloitte was engaged by a leading Low-Code ISV to enhance the existing customer migration process
Background and Context
Objectives
Conduct Post-mortem on past migrations
Define Accelerated Migration Strategy
Evaluate Customer Platform Suitability & Migration Readiness
Prioritize Customer Landscape
Mobilize Customer Migration Program
OutSystems faced business imperatives and customer demand to migrate customer platforms to OutSystems 11 Cloud from self-managed solutions
Past customer migrations had successfully been undertaken, but challenges scaling efforts called for additional solutions
OutSystems sought to reassess their migration strategy across the entire customer landscape
Deloitte was engaged to:
  Define customer analysis process to determine platform migration effort and prioritization
  Develop automated tooling to support customer discovery
  Architect accelerated platform migration solution

## Slide 4: Enabling Accelerated Migration At-Scale
Deloitte developed and implemented the following strategy to elevate the client’s customer migration capability
OutSystems Cloud
Customer data center
OS11 Cloud VPC
Staging VPC
Source Platform DB
OS11 Lifetime
OS11 Lifetime
Web Servers
DMS Sync
Target Platform DB
Web Servers
Platform Sync DB
DMS Pre-Cutover
①
②
③
④
⑤
⑥
Metamodel discovery, prerequisite configuration, database backup
Source backup, restore to cloud, initiate DMS Sync job
On-prem platform and application remediation
Provision, configure target VPC, replicate applications
Complete DMS Pre-Cutover job
Shut down on-premise services, cutover DNS to Cloud
Platform/application downtime
Application remediation
Synchronization on-premise
Solution Focus
Expedited discovery
Customer migration pipeline
Migration Architecture
Prioritization
Discovery Automation
Scoring tied to technical complexity and functional customer requirements
Measurable criteria for customer migration tranches
Cloud integrated data collection
Scripted for multiple DBMS
Attributes tied to platform Metamodel
Web interface for non-technical discovery
Cloud-integrated data collection, processing and reporting

## Slide 5: Key Outcomes
Deloitte tackled key problems impacting the client’s ability to execute platform migration of customers, reducing overall customer engagement time and enhancing the customer migration experience
Value Delivered
 | Responsive migration engagement Opportunistic customer outreach | Long-term migration pipeline Proactive customer solicitation
 | Manual workshops, extended validation effort Prolonged customer lead time Single-customer migration data view | Double-click technical discovery Workshops focused on validation and planning End-to-end customer landscape migration data view
 | Migration execution: Three weeks Application downtime: up to 9 hours | Migration execution: < 1 week Application downtime: < 2 minutes
 | Overall customer engagement: 4-6 months | Overall customer engagement: 4-6 weeks
Challenges Addressed
Solution Component
Migration Prioritization Strategy | Responsive migration engagement Opportunistic customer outreach | Long-term migration pipeline Proactive customer solicitation
Discovery Automation Toolset | Manual workshops, extended validation effort Prolonged customer lead time Single-customer migration data view | Double-click technical discovery Workshops focused on validation and planning End-to-end customer landscape migration data view
Near-Zero Downtime Migration Architecture | Migration execution: Three weeks Application downtime: up to 9 hours | Migration execution: < 1 week Application downtime: < 2 minutes
Migration Capability Enablement | Overall customer engagement: 4-6 months | Overall customer engagement: 4-6 weeks

## Slide 6: Approach

## Slide 7: Planning, Preparing and Mobilizing a Migration Pipeline at Scale
The following approach has been developed in collaboration with key OutSystems stakeholders to define, initialize, execute and scale a robust customer migration program
Engage and migrate Customer to cloud in collaboration with OutSystems. Identify key opportunities for discovery, process automation and planning of migration at scale | Apply findings to initial approach and procedures to create assets necessary to enable Phase 3 activities and long-term customer engagement | Classification of customers for near-term and long-term engagement | Customers identified as candidate for near term migration are engaged for discovery to develop granular roadmap | Customer remediation & refactor is performed; Pre-production landing zone and transition environment are prepared, customer data is migrated to cloud and transformed to PaaS | Customer validates and accepts PaaS target state, instance is cutover, handover of operations to customer
Key Outputs |  |  |  |  | 
Pilot Execution Automation Tooling Design & Selection Tactical Requirements & Lessons Learned | Migration Process Mapping Runbook Creation Customer Engagement Process Assessment Tooling Migration Automation Tooling | Prioritized Customer Backlog Proposed Roadmap | Customer Engagment Customer Discovery & Selection Confirmation Finalized Roadmap | Customer Platform Transformation | Customer Validation, Acceptance & Cutover
Candidate Identification
Customer Engagement & Assessment
Platform Transformation
Validation & Cutover
Scaled Migration Design, Planning & Toolbox Creation
PHASE 2
Pilot Migration
PHASE 1
PHASE 3
Readiness Planning
Pre-Migration
Orch & Migr. Exec.
Testing
Issue Mngmnt
Go / No Go
Cutover / Rollback
Process
Smoke Test Valid.
App Remed. & Refactor

## Slide 8: Overview of Pilot Approach
OutSystems, the Migration Team and the identified candidate Customers will coordinate to execute respective Pilot migration activities
Planning & Assessment
Platform Transformation & Cutover
Review Existing Data, if available
Pilot Identified
Customer Kickoff Activities
Assessment Workshop
Review Findings
Initial Data Migration
Plan Transformation Activities
Stand-Up Pre-Prod
Plan Refactor, Validation & Cutover Activities
Run Orchestration
Cutover & Handoff
Perform Validation
Customer Acceptance
Postpone
Rejected
Accepted
OutSystems
Migration Team
Legend
Customer
Shared
Decision
Process Start/End
Activities & Primary Ownership
Key Activities | 
Planning & Assessment OutSystems identifies candidate Customers for migration from self-managed to OutSystems PaaS Migration Team determines key information to obtain as part of initial engagement, based on known technical requirements facilitating migration Migration Team migrates source database(s) from Customer site to Lab and collaborates with OutSystems to identify requirements for PaaS Orchestration Customer reviews findings from assessment and analysis, either accepting findings for migration or rejecting for long-term planning | Platform Transformation & Cutover Migration Team facilitates provisioning of Customer data in Pre-Production VPC Migration Team, OutSystems and Customer develop and coordinate plan for refactor, validation and cutover procedures OutSystems runs orchestration against Pre-Prod staged databases(s) to provision Customer Customer performs validation, cutover to OutSystems PaaS is performed and deployment is handed off to customer
Refactor Activities

## Slide 9: Analysis Framework for Long-Term Migration Roadmap
Identify
Prioritize
Plan
Engage
Initiate CY21 Migrations
In order to efficiently identify candidates, prioritize effort and perform long-term planning, a framework is proposed to support development of CY21-23 Migration Roadmap
 | Description | Relative Size of Exclusion Group | Analysis Effort
Initial Filter Criteria | Analysis is performed on existing data to prioritize the next component of analysis and exclude candidates known to require long-term planning | Medium | Low
Primary Filter Criteria | Candidate pool is engaged in a manner to minimize overhead of analysis, data is gathered and analyzed to exclude candidates with high complexity | Large | Medium
Confirmation of Findings | Remaining candidates are prioritized and engaged to determine commitment to program and initiate detailed assessment activities | Small | High
Zero-Touch
Analysis
Lite-Touch
Analysis
High-Touch Customer Assessment
Customer Acceptance
Customer Base
Customer Candidates
Customer Migration Pipeline
CY21-23 Migration Roadmap

## Slide 10: Key Inputs for Mobilization Phase
Facilitating effort across all phases of the Migration Proagram, the following inputs will be leveraged to support planning, toolset development and candidate migration execution
1
2
Customer RFI & Assessment
Initial application details are gathered and leveraged for migration and future automation
Workshops will be conduced conducted with application stakeholders to verify and capture supplementary information
Existing tools such as OSDiag Tool will be leveraged and augmented to provide greater customer detail
Data gathered to provide an additional layer of insight to customer platform complexity and enable prioritization
Customer Engagement Profile
Detailed Platform Configuration
Self-Managed Profile
4
Support Ticket Data
Records of OutSystems support history for customers will be leveraged to identify possible platform configuration
With Pre-Assessment Discovery, this will enable further effort estimation before high-touch activities are initiated
3
Customer Telemetry
Details from telemetry along with account input will be leveraged to develop a qualification process
Facilitates planning and prioritization for program engagement with zero-touch
Pre-Assessment Discovery
Migration at Scale
5
Key documentation for PaaS migration to be used in order to determine technical migration requirements
Processes and procedures for database transformation and migration will be refined, enhanced and automated
Architecture & Process Documentation
Customization & Support Insights
Requirements Baseline

## Slide 11: Candidate Prioritization Approach
Leveraging existing data, tools and processes augmented with additional automation for collection of data and analysis, migration candidates will be identified and classified based on heuristics aligning to relative estimated migration effort
Refined Pool Candidates for Near-Term Migration Engagement
1000+
On-Premise Candidates
Zero-Touch Analysis
Customer & Account
Lite-Touch Analysis
Discovery Tools
Establish Lite-Touch Backlog
Bucket 1, 2 & 3 Candidates Identified
Bucket 1 & 2 Candidates Reclassified
High-Touch Analysis
Workshops & Commitment
Customers identified as Lite-Touch Candidates by:
Customer Account Tier
Customer known as white glove or has special relationship requirements
Customer requests migration enablement
Candidates vetted on the following criteria based on diagnostic data:
Ersatz configuration
High-touch manual effort
Excessive complexity
Candidates engaged and triaged based on direct findings and stakeholder feedback for reasons such as:
Candidate Preparedness
Excessive lead time
Undocumented environment complexity
Candidate Bucket | Description | Relative Migration Effort | Example Criteria
Bucket 1 | Bucket 1 includes Candidates that have low degree of customization and few external dependencies in their OutSystems footprint | Low-Medium | Few platform customizations Lower database volume Asynchronous dependencies
Bucket 2 | Bucket 2 Candidates have more complex OutSystems self-managed deployments, requiring a greater degree of migration and refactor effort | Medium-High | Some synchronous dependencies Unique platform configuration Significant database volume
Bucket 3 | Bucket 3 includes Candidates that will require significant long-term planning or the account relationship requires special attention | High-Very High/White Glove | Critical dependencies on-premise

## Slide 12: Process for Data Collection
Each phase of data collection will follow a series of steps, including automated processes, customer engagement and manual data collection.
Zero-Touch
Identify candidates pool of customers for migration
Provision access to required OutSystems data sources
Run macro against data source to gather defined attributes for candidate pool
Identify clear high-effort migration candidates and appropriate candidates for Lite-Touch analysis
Lite-Touch
Identify appropriate remaining customers for lite-touch analysis based on zero-touch analysis
Work with Customer Success Managers to engage customers
Provision Customer S3 Folder & Assets
Send Web Form & Download link
Customer to complete Web Form
Run Discovery Tools to gather required details
Analyze data collected to refine prioritization backlog, including candidates for High-Touch
High-Touch
Identify appropriate remaining customers for high-touch analysis based on lite-touch analysis
Work with Customer Success Managers to engage customers
Conduct customer workshop to determine migration commitment and initiate bespoke discovery and planning activities

## Slide 13: Migration Criteria Data Source
The below criteria will be obtained from the respective data sources to be used for Customer assessment
 | Criteria | Data Source
9 | Application Pools | Discovery Tool
10 | Application Pool Default Config | Discovery Tool
11 | Mobile Integration | Web Form
12 | Number/Names of Environments | Web Form
13 | SSL Certificates/Environment | Web Form
14 | Identity Provider | Web Form
15 | External DB Connections | Web Form
16 | Incompatible Forge Modules | Web Form
 | Criteria | Data Source
1 | OutSystems Stack | Web Form
2 | OutSystems Version | Discovery Tool
3 | Time Zone Configuration | Discovery Tool
4 | Multidatabase Catalogs | Web Form
5 | Source DBMS Version | Discovery Tool
6 | ossys_parameter Advanced Configuration | Discovery Tool
7 | Deployment Zones | Web Form
8 | Regulatory/Compliance Requirements | Web Form

## Slide 14: Assessment Automation – Architecture
The Assessment Automation back-end solution leverages cloud-native serverless architecture
The customer receives the Discovery tool script and a pre-signed URL for the assessment web form from Deloitte
The customer runs the Discovery tool against their self-managed OutSystems platform which generates the assessment csv file
The customer accesses the Assessment Web Form, attaches the assessment file, enters the other information requested in the form and submits form for processing
The Web Form connects to the API gateway to fetch pre-signed URL for assessment file upload
The Web Form connects to S3 to upload assessment file. If supplemental file is attached, steps 3 and 4 are repeated for uploading it to S3
The Web Form connects to the API gateway to upload form data
API gateway invokes a Lambda function
The Lambda function adds the form data to DynamoDB
The assessment file upload to S3 triggers an additional Lambda function
The Lambda function processes the assessment file, extracts the environment details and enters the data to DynamoDB
Automation Steps

## Slide 15: Assessment Automation – Discovery Tool
Customer engaged by OutSystems account team
Customer receives link to download Discovery Tool package and Web Form
Customer runs Deloitte provided script to gather defined attributes for candidate pool.
  Select appropriate .exe based on OutSystems database environment, versions are included for both MSSQL and Oracle based environments
  Review respective readme.txt and follow the steps accordingly
  Analysis output files can be found in the “Output” folder created automatically upon tool completion
Upload the .csv output and any other relevant files to provided Web Form
Continue to completion of Discovery Web Form
Discovery Tool will be used to fetch the infrastructure and database information.

## Slide 16: Assessment Automation – Web Form
The customer will be provided a pre-signed URL for the assessment Web Form. The Web Form is hosted on AWS S3 and the URL is valid for 7 days
The following information is obtained using the Web Form
  Assessment File (mandatory)
  Zipped Supplemental File
  Other Information
    OutSystems Stack
    Deployment Zones
    External DB connections
    Incompatible forge modules
    Regulatory requirements
    Number of environments
    Additional comments
After entering the information, the customer clicks submit button for upload of both responses and Assessment output files
The assessment file is uploaded to <Customer Name>/<Discovery> folder and supplemental file is uploaded to <Customer Name>/<Misc> folder on S3
The other information is uploaded to Dynamo DB with Customer name as Key and each item as attributes
The assessment file upload to S3 triggers a Lambda function which extracts the information from the output .csv and uploads it to DynamoDB
A Web Form will be used to upload files and other information to S3 and DynamoDB for further processing

## Slide 17: Our Wave Planning Approach
2
Capability Stand-up
Knowledge Acquisition
Shadow & Reverse Shadow
Establish Steady-State
Establish initial discovery backlog to support customer pipeline
Stand-up Key Migration Capabilities
Prepare Customer, project, and support teams for scale-up
Perform ongoing customer discovery
In-depth understanding of repeatable platform configuration
Implement automated processes and tools
Closely follow OutSystems Customer, Platform & R&D teams on development and support activities
Deloitte team performs independently specific to migration
Deloitte takes primary ownership of Customer activities
Transition to Steady-State cadence and scalable Pod model
Determine steady-state capacity
Expand customer engagement
Maintain migration pipeline
Scale capacity and augment capabilities as appropriate
Tools | Templates & Accelerators | Process Refinement
1
3
4
Considering four key themes, our wave plan approach will enable long-term success and achievement of Customer re:Stack Program Goals

## Slide 18: Proposed Migration Wave Plan
 | Month 1 | Month 2 | Month 3 | Month 4
Planning |  |  |  | 
Migration Discovery |  |  |  | 
Data Migration & Replication |  |  |  | 
Platform Transformation |  |  |  | 
Testing & Validation (Incl. Remediation) |  |  |  | 
Final Cutover |  |  |  | 
Start Refactor
Overview of Migration Wave Structure and Customer Workflow
Discovery Team
Migration Team
Wave Planning Workshop
Operations Team
Customer Team
Final Refactor & Remediation
Customer Backlog
Customer Sprint
Wave Debrief
Key Meeting

## Slide 19: Near-Term Roadmap & Scale-Up Strategy
CY22 | January | February | March | April | May | June | July
Program Governance |  |  |  |  |  |  | 
Program Development |  |  |  |  |  |  | 
Migration Pod |  |  |  |  |  |  | 
Customers Migrated (Monthly) | 3 | 3 | 3 | 5 | 5 | 10 | 10
Total Customers Migrated | 5 | 8 | 11 | 16 | 21 | 31 | 41
Enabling and maturing the Customer re:Stack program to execute migrations at scale
Discovery Team
Migration Team
Operations Team
Customer Team
Wave Planning
Wave 1
Wave 2
Wave 3
Wave Debrief
Steer Co
Capability Stand-Up
Process Refinement
Continuous Improvement
Communications & Issue Management

## Slide 20: Using Pods to Enable Scalability
Pods allow a migration program to grow or shrink at any scale, while reducing management overhead through use of repeatable assets and processes
Product Delivery Pod
(Pod 1)
Program Management Office
Establish sprint schedules & execution oversight
Ensure appropriate staffing across waves
Conduct project management
Provide necessary tool and framework support
1
Shared Pods
Discovery, Migration, and Transformation are provided to multiple customers within the same wave by the same group of engineers and analysts
Available hours are divided amongst assigned customers
Optimize costs by utilizing one pod for a wave
2
Migration Pods in Action
Pods Created to Scale with Demand
Customer
Customer
Product Delivery Pod
(Pod 2)
Customer
Customer
Product Delivery Pod
(Pod n)
Customer
Customer
…
…
…
…
Benefits
Cost optimization from volume
Short escalation path
Readily scalable and flexible
3

## Slide 21: Executing Migrations with Cross Functional Pods
A customer migration pod is a small team with people possessing a wide range of skills, that will be able to migrate a set of applications to cloud in an agile fashion/
Scrum Master
Oversees the progress of migration activities for which the team is responsible
Prioritizes activities and resolves team impediments
Interacts with central functions to understand requirements
Discovery Analyst
Prepares customer for database migration
Reviews risk and effort requirements and incorporates them in assessment output
Determines if regulatory requirements are in scope
Migration Engineer
Manages the migration of a customer database from initial replication through transformation
Configures ongoing replication for managing newly migrated customers
Operations Engineer
Implements the required transformation steps for migrated customers
Performs troubleshooting for issues in orchestration
Acts as the final resolution point for validation and issue resolution for a given migration
Customer Success Manager
Guides customer through remediation and refactor effort
Facilitates Pre-Migration Review, and Go/No-Go Sessions
Acts as the initial point of contact for Issue Management
Cloud Engineer
Prepare cloud environments for deploying applications
Configure backup and archival processes for data lifecycle management
Execute necessary steps for provisioning Cloud infrastructure supporting migration
Customer Migration Pod

## Slide 22: Achieving Long Term Migration Scalability
In Steady-State, migration wave capacity will scale according to available volume of customers and OutSystems team capacity to sustain customer engagement
 | CY22Q3 | CY22Q4 | CY23Q1 | CY23Q2 | CY23Q3 | CY23Q4 | CY24Q1 | CY24Q2 | CY24Q3 | CY24Q4 | CY25Q1 | CY25Q2 | CY25Q3 | CY25Q4 | CY26Q1
Program Governance |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Program Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Migration Pod 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Migration Pod 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Steer Co
Wave Planning Workshop
Initiate Data Replication
Final Cutover and Go-live
Testing & Validation
Migration Discovery
Migration
Project tracking, issue tracking, communication and change management
Wave 1
Long-Term Account Planning, Continuous Improvement, Process Refinement
Wave 2
Wave 3
Wave 4
Wave 5
Wave 6
Wave 7
Wave 8
Wave 9
Wave 10
Wave 11
Wave 12
Wave 13
Wave 14
Wave 15
Wave 16

## Slide 23: Customer Migration Process Map
Validation & Cutover
Platform Transformation
Customer
Engagement &
Assessment
Below is a high-level view of the end-to-end Migration Process for engagement of a single customer
Roadmap / Wave Plan
Readiness Planning
Pre-Migration
Engage Next Customer
Platform Orchestration & Migration Execution
Application Refactor & Remediation
Issue Management
Issue escalation can occur at any point during Platform Transformation and Validation & Cutover
Customer Commitment
Migration Complete
Testing
Test Plan Validation
Fail
Pass
Go /
No Go
Go/No Go Decision
Go
No-Go
Rollback /
Cutover
Application Monitoring
Alert
Steady-State
Validation Results
Smoke Test
Validation
Pass
Fail
No
Yes
Decision
Process Start/End
Process Map Legend
Issue Escalation
OutSystems Managed
Deloitte Managed
Ownership Legend
Customer Owned
Shared Owned
Deloitte Owned

## Slide 24: Migration Architecture
The following approach has been developed in collaboration with key OutSystems stakeholders to define, initialize, execute and scale a robust customer migration program
AZ2 – Private Subnet
Landing Zone VPC
Region
AZ1 - Private Subnet
AWS Cloud
SLA Monitor
Security group
DMS Workflow
Private subnet
Customer Site
SOURCE Database
AZ2 - Public Subnet
PaaS VPC
Region
AZ1 - Public Subnet
AWS Cloud
App Host1
Lifetime
Security group
TARGET Database
App Host2
VPN Connection
①
S3 Asset
Bucket
②
③
④
⑤
⑥
Enable CDC on the on-prem SOURCE database
Take full backup of on-prem SOURCE database and upload to S3
Restore the TARGET RDS instance using backup from S3
Execute initial database orchestration to sanitize the TARGET database in PAAS VPC
Create and run DMS task to perform CDC between SOURCE and TARGET database
Install license, republish System Components and CloudConnect, and start environment for registering in lifetime. Republish code.
Test applications by customer
Stop the Services and Platform in the Client On-Prem and synchronize remaining data
Go live, start DNS Propagation and start OutSystems Services on PaaS environment
Migration Steps
Landing zone and PaaS VPC infrastructure have been provisioned
Secure connectivity has been set up between on-prem, Landing Zone VPC and PaaS VPC
Customer provides access credentials and configures CDC on SOURCE database
Assumptions
⑧
⑦

## Slide 25: Operating Architecture
The following approach has been developed in collaboration with key OutSystems stakeholders to define, initialize, execute and scale a robust customer migration program
Private subnet
Customer Site
SOURCE Database
AZ2 - Public Subnet
PaaS VPC
Region
AZ1 - Public Subnet
AWS Cloud
App Host1
Lifetime
Security group
TARGET Database
App Host2
S3 Asset
Bucket
Go-Live is successfully completed
Establish VPN connection or DirectConnect between on-prem and PaaS VPC
VPN Site-to-Site connection between on-prem and Landing Zone VPC is removed
Transit Gateway connection between Landing Zone VPC and PaaS VPC is removed
Footnotes
DirectConnect
VPN Connection

## Slide 26: Program Governance

## Slide 27: Illustrative Migration Team Structure
Number of resources and commitment from each resource will depend on the migration program scale and scope
Program Management Office
Governance/ Leadership Team
OutSystems
Platform
Customer Success
Security
Orchestration
SUBJECT MATTER EXPERTS
LEADERSHIP & MANAGEMENT
Architecture
Backoffice
Deloitte
Governance / Leadership Team
Project Management Office
Core Migration Team
Migration Lead/PM
Product SME Support
Customer Points-of-Contact
Engagement Lead
Alliance Lead
Engagement Owner
Application Owner
Security
Network
Database
Developer
Validation & Testing
Team Lead
Database Specialist
Discovery Lead
Technical Lead
Security Architect
Automation Specialist
Cloud Engineer
Cloud Engineer
Product SME
Product SME
SME Principal
SME Manager

## Slide 28: Roles & Responsibilities
High-level description of responsibility areas for migration program, granular details can be found in the program RACI Matrix
Responsibility Area |  |  | Customer | OutSystems | Deloitte
Program Management | Core migration program planning, coordination and preparation activities |  | Informed | Shared | Shared
Solution Design/Build Plan | Program activities related to migration solutioning including database migration and orchestration, as well as any automation opportunities discovered |  | Informed | Secondary | Primary
Customer Engagement & Assessment | Activities relating to initiating migration engagement with a customer and performing technical assessment to determine migration effort |  | Secondary | Shared | Shared
Database Migration & Platform Transformation | Execution of migration from self-managed platform to OutSystems PaaS including infrastructure provisioning, database migration, orchestration and publication of applications |  | Informed | Secondary | Primary
Validation & Cutover | Final refactor effort and remediation of defects post-migration, transition of resource ownership, DNS cutover and acceptance procedures |  | Shared | Informed | Shared

## Slide 29: re:Stack Program Blueprint
Based on our deep understanding of OutSystems technology and customer landscape, we propose the following program structure for the Customer re:Stack
Primary Capability Owner:
Program Management
Program Management & Solutioning
Platform Transformation
Migration Enablement
Solution Design / Build Plan
Migration Architecture Design
Network & Security
Orchestration Architecture Design
Tagging & Cost Governance
Program Plan
Resource Plan
Governance
Reporting & Dashboard
Communication Plan
Change Management
Customer Engagement & Assessment
Lite-Touch Assessment
Account Engagement
Dashboard Tooling
Tooling Execution
Sales, Legal & Licensing
Lite-Touch Tooling
Deloitte
OutSystems
Customer
Validation & Cutover
Remediation & Refactor Patterns
App Validation Requirements
App Testing & Validation
Remediation & Refactor Execution
Capture Feedback & Lessons Learnt
Cutover
Cutover & Rollback Planning
Smoke Test Validation
Database Migration & Platform Orchestration
Connectivity & Access Provisioning
Database Migration
Connectivity & Access Validation
Orchestration Asset Validation
Orchestration Support
Orchestration Run
Process Planning
Application Publication

## Slide 30: Key Meetings – Program
Meeting | Frequency | Start Date | Timeslot | Attendees | Meeting Objectives
Migration Team Touchpoint | Daily | 7/20/21 | 10:30AM EST | Migration Team | Internal coordination of Migration Team workstream tasks Ad-hoc collaboration with OutSystems
Daily Program Alignment | Daily | 8/5/21 | 10:00AM EST | Migration Team Program Lead Customer Success Lead Technical SMEs (as needed) | Risk and issue management and escalation Activity and task coordination Cross-team support
Program Status Update | Weekly, Wednesdays | 7/22/21 | 12:00PM EST | Migration Team Program Lead (Kevin) Steering Committee (Optional) Mark/Jake (Optional) | Milestone status updates Risk review and mitigation planning Blocker escalation Key accomplishments and next steps
Migration Program Steering Committee | Monthly, Final Monday | TBD | TBD | CTO CFO Alliance Lead Engagement Lead Migration Lead Program Lead AWS Alliance Lead (Optional) | Review of progress against program objectives Change and issue escalation Program risk mitigation Governance review and program guidance
Wave Planning and Preparation Working Session | Before each Wave | TBD | TBD | Program Lead Engagement Lead Migration Lead Customer Success Managers Account Executives (Optional) | Define engagement sequence for next wave Identify customer considerations and potential migration
Wave-End Debrief | Closure of each Wave | TBD | TBD | All teams involved in wave execution | Review of wave activities and accomplishments Lessons Learned development Resolution of outstanding issues

## Slide 31: Key Meetings – Customer Migration
Meeting | Frequency | Start Date | Timeslot | Attendees | Meeting Objectives
Customer Migration Kickoff | Once per Customer, upon Engagement | TBD | As available | Migration Team Customer Stakeholders (all) OutSystems Customer Success OutSystems Account OutSystems Technical SMEs (as needed) | Introduce Program Team Review of planned activities Communication of initial action items Review customer RFI (Submitted with invite)
Customer Assessment Workshop | Once per customer, post-Kickoff | TBD | As available | Migration Team OutSystems Customer Success Customer App Owner Customer Developers | Validate assessment results Mitigate assessment data gaps Identify potential risks and effort items
Refactor & Remediation Guidance Session | As needed per customer, post-Workshop | TBD | As available | OutSystems Customer Success Customer App Owner Customer Developers Migration Team (as needed) OutSystems SMEs (as needed) | Provide Guidance to customer based on identified Assessment refactor and remediation items Determine customer bandwidth to execute refactor and remediation effort
Migration Checklist Review | Once per customer, pre-Migration | TBD | As available | Migration Team OutSystems Customer Success OutSystems Technical SMEs Customer Stakeholders | Final review of Assessment findings and insights with Customer stakeholders Review of migration activities, estimated timeline and ownership Risk, effort and timeline acceptance
Validation & Cutover Coordination | Once per instance, Post-Migration | TBD | As available | Migration Team OutSystems Technical SMEs (as needed) Customer App Owner Customer Validation Point-of-Contact | Scheduling of Testing, Validation, and Migration Window for Cutover and Acceptance activities Go/No-Go Decision
Migration Debrief | Once per instance, Post-Cutover | TBD | As available | Migration Team OutSystems Technical SMEs OutSystems Customer Success Customer Stakeholders (All) | Review of actions taken, key accomplishments specific to instance(s) migrated and lessons learned

## Slide 32: Change management approach
Our approach to change management consists of an integrated framework that builds awareness and alignment from vision through deployment with relevant communications, visible leadership support, and targeted training.
Deliver persona-specific Change Activities
Align change activities such as change impacts, communications delivery and training development with persona-specific needs (i.e., Yield Management Data Scientist, Server Administrator)
Drive Leadership Alignment
Leverage stakeholder insights to drive leadership and power user behaviors globally and locally
Create Awareness and Commitment
Build understanding of the new processes amongst impacted stakeholders
Accelerate Change Adoption
Identify detailed change impacts and incorporate findings into communications and training to educate persona groups and drive new learning behaviors
Build and Share Knowledge
Provide stakeholders with persona-based training to build new skills required to successfully leverage new systems and applications
  Change Preparation
  Identification of opportunities, barriers to be addressed, key stakeholders and the necessary activities to prepare for change
  Leadership Alignment & Stakeholder Management
  Alignment of functional and global leaders and promotion of leaders’ commitment to support the transformation
  Communications
  Development and delivery of ongoing, timely, and relevant information to the right personas (stakeholder groups) leveraging multimedia communications
  End-User Training
  Enablement of specific personas (stakeholder groups) to perform new processes and utilize new systems/applications via role-based training solution
Focus Areas
Outcomes

## Slide 33: Change management by phase
Our transformation timeline is designed to support the recommended initiatives, with Develop and Deliver phases repeated in sync with the development and delivery of each initiative.
Vision Lab
Design*
Repeated per Migration Wave
Develop
Activities
Define the business future and create the conditions for leader led change. Quickly engage key stakeholders and develop a plan to achieve your transformation
Conduct deep dive sprints across prioritized initiatives to identify impacts related to people, process, policy, structure, and technology changes.
Transition to your future organization by managing organizational change and upskilling your workforce
Deliver
Outputs
Leadership Interviews and Alignment Plan
Future of Work Leadership Lab
Stakeholder Identification
Change Management Strategy and Plan
Change Impacts Assessment
Communications Strategy and Plan
Training Strategy and Plan
Change Agent Network
Deliver Communications and Engage Stakeholders
Train-the-Trainer and End-User Training
Communications and Stakeholder Engagement
Leadership Skills & Capabilities Development
Change Adoption/Business Readiness Dashboard
Transition Plan and KPIs
Knowledge Transfer
Repeated per Migration Wave
Develop and refine Communication strategy and approach
Identify communication needs and develop a high-level communication plan
Develop communication guidelines, templates, and toolkits
Setup initial public site design and launch
Deploy communications to impacted stakeholders per communication plan
Launch public sites and update on a regular basis based on communication plan
Measure and report on communication effectiveness
Post go-live plan for any additional communication requirements
Approach

## Slide 34: Communication channels
The proposed approach will involve push* and pull** communications requiring varying degrees of Leadership support to execute.
Communication Channel | Type | Description | Benefits
Steering Committee (Monthly) | Push/Pull | Monthly meeting between program and alliance stakeholder leadership to evaluate program progress against milestones, escalate issues and determine any necessary changes to strategy or approach in order to reach those milestones | Enhanced program visibility into program outcomes Opportunity to resolve issues and key leadership decisions across stakeholder groups
Migration Program Wiki | Pull | The Migration Wiki site is a one-stop shop for migration stakeholders with supporting customer content and communications. All alliance stakeholders can explore, review, and download approved items at their leisure. The FAQ should contain standard messaging and Q&A to answers to common questions related to this site | Creates a centralized location for all materials Allows materials to be readily available for stakeholders to access FAQ serves as an answer repository for commonly asked questions
Status Updates (Weekly) | Push/Pull | Weekly meeting and associated minutes to update tactical teams on progress toward key milestones | Provides an opportunity for program leadership to share information with stakeholders
Migration Dashboard | Pull | Continuously updated reporting dashboard that provides high-level view of program status on an aggregate customer basis | Offers stakeholders a point-in-time view of program accomplishments
Slack Channel Feed | Push | Cross-team stakeholder collaboration and messaging platform for tactical migration program items | Provides an opportunity to share procedural updates with stakeholders
Email | Push | Ad hoc emails to impacted stakeholders to inform them about people, process, and technology changes | Creates a forum for stakeholders and leadership to engage with each other
Migration Playbook | Push/Pull | Living document that displays information in a format that is easy to comprehend and can be used for a variety of audience groups as a supporting instruction document for key migration activities | Provides stakeholders with a summarized view of key information
High
Program Leadership Involvement
Low
* Push communications: Communications that are delivered by the sender to its recipients
** Pull communications: Communication method wherein individuals are provided access to the information, however they must proactive retrieve the information